## Slide 1: Road map to 2018
August 2016
Confidential

## Slide 2: Road map targets
Define the next generation products of the company
Ensure the company has a variety of products, indifferent positioning, in its offering within each of the markets and segments
Serve as the lead timeline for all activities – marketing, operation etc.
Confidential

## Slide 3: Assumptions
Timing:
The road map (for now) is showing 2 years forward
Hardware beta to announcement (not necessarily beta duration) – 3 months
Consumables beta to announcement – 2 months
Software & workflow solutions beta to announcement – 2 months
Naming:
Products in development have code names
Hardware code names are animals by A-Z (preferably big animals)
Consumables code names are cadies by A-Z
Software packs will be numbered
Confidential

## Slide 4: Progress priorities (within GA)
Print quality
Economical value proposition for the customer – less material; low cost easy finishing capabilities;
Enlarging the variety of objects possible to print – ‘lace like’ objects; ‘engineering’ types of geometries
Speed
Confidential

## Slide 5: Hardware road map overview (GA)
1.5m z-axis
Camel
1.8m z-axis
2 heads
Printing with 2 materials & switch
Smoothening surface
Unattended
Low shrink material
SW NEW
1.5m z-axis
Single head
Linear motors
New material delivery system
S/W pack #1-3
Buffalo (1500)
High end
Camel (1800 DLX)
Entry level
Emo (1500 DLX)
Beta 6/2017 2/2018 6/2018
Launch SGIA 9/17 ISA 4/18 & Fespa 5/18 SGIA 9/18
1.2m z-axis
Camel
Dodo (1200 DLX)
Confidential

## Slide 6: Software road map overview (GA)
Mold Mode
Smart cutting
Smart connectors
Material switch
Dual head for the same object
Dual head with different materials
‘Engineering models’ – donut shape & very small & thin features
Small z corrections for 2 different objects
Elective support
Beta 12/2016 3/2017 7/2017 3/2018
Pack #3
New
Launch Fespa Asia 2/17 5/2017 SGIA 9/17 ISA 4/18 / Fespa 5/18
Smart infill
Mega layers
Set the print modes
High quality print mode
Pack #1
Changeable quality along model (manual)
Auto cleaning
Unti-deformations algorithms
Accurate estimations
Pack #2
Not allocated:
Multi / on roofs
Enhanced print care & data collection
Business reporting
Look & feel upgrade
Mobile app
Smoothness mode
Physics engine / print fit analysis
Buffalo
Camel & Dodo
Red – can be licensed separately and sold
Confidential

## Slide 7: Consumables road map overview (GA)
High Impact
Bazooka
Beta 12/2016 7/2017 11/2017 3/2018 7/2018
High TG (70-90)
Cupcake
Low shrinkage
High impact
Donut
Flame retardant – B1 / 0 (high impact)
Eclair
Flexible
Gummi
Color effects (stone / marble/ clear..) TBD
Honey
Support
Froyo
Demand for all: 12 months shelf life; printable in the machine; REACH & TSCA
Buffalo
Camel & Dodo
Emo
High risk
Confidential

## Slide 8: Workflow road map overview (GA)
Beta 12/2016 7/2017 3/2018 7/2018
Launch Fespa Asia 2/17 SGIA 9/17 Fespa 5/18 SGIA 9/18
Wizards
Cloud services
Caldera
TBD
Confidential

## Slide 10: Consumables ‘knobs’
The features we could “play” with in defining our next generations of materials are:
  Enhance surface quality of objects: prevent shrinkage; “dripping” material that will disguise the layers
  Flame retardant capabilities
  Different mechanical properties: Higher TG (resistance to heat); higher resistance to impact ; Flexibility / elongation
  Color and look: stone like, marble like; silver…
  Non plastic: metal, concrete, marble
  Conductivity
  Support material
Confidential